# SECTION 12 — Run the Scrum Master Agent (Step-by-Step, End-to-End)

This section describes, in explicit procedural steps, how to use the Scrum Master agent to convert the approved PRD and Architecture into a build-ready sequence of epics, stories, and tasks. No assumptions are made. No steps are skipped.

## Goal

Produce a single, authoritative story map that:
• Breaks the project into epics and user stories
• Defines clear dependencies and build order
• Prioritises admissions flows and CTAs

This document will control the order in which development work is executed.

## Step 12.1 — Confirm Required Inputs Are Approved

Before proceeding, confirm the following documents exist and are approved:

1. docs/02_prd_nextjs.md (PRD)
2. docs/03_architecture_nextjs.md (Architecture)

If either document is still changing, STOP.

## Step 12.2 — Create the Story Map Output File

Create the following empty file:

docs/04_story-map.md

This ensures the Scrum Master agent writes to the correct location.

## Step 12.3 — Open Cursor Chat and Select the Scrum Master Agent

1. Open Cursor Chat.
2. Select the Scrum Master agent from your BMAD setup.
3. Start from a fresh chat context.

## Step 12.4 — Scrum Master Agent Prompt (Use Verbatim)

Copy and paste the following prompt exactly as written into Cursor Chat:

You are the BMAD Scrum Master agent.

TASK:
Generate a complete story map for building the Excel Community School website.

INPUTS (AUTHORITATIVE):
1) docs/02_prd_nextjs.md (APPROVED PRD)
2) docs/03_architecture_nextjs.md (APPROVED ARCHITECTURE)

PRIMARY PRIORITY:
Admissions conversion must drive build order.

NON-NEGOTIABLE PRIORITIES:
- Admissions CTAs must be implemented early.
- Floating Action Button (FAB) must be implemented early.
- Core layout and navigation must be stable before content population.
- Appointment booking flow must be delivered before secondary pages.

OUTPUT LOCATION:
Write the story map to:
docs/04_story-map.md

STORY MAP MUST INCLUDE:

1) Epics
   - Group related work (e.g. Core Layout, Admissions, Booking, CMS, Content Pages)

2) User Stories
   - Written from user or system perspective
   - Clear acceptance criteria

3) Task Breakdown
   - Concrete, buildable tasks per story

4) Dependencies
   - Explicit ordering (what must be done before what)

5) Build Phases
   - Phase 1: Foundations
   - Phase 2: Admissions-critical features
   - Phase 3: Core content pages
   - Phase 4: Admin/CMS tooling
   - Phase 5: Polish and QA

RULES:
- Do NOT invent new features.
- Do NOT change PRD or Architecture decisions.
- Do NOT mix implementation detail with sequencing logic.
- Keep tasks granular enough to implement one-by-one.

Before writing the full story map:
Summarise the overall build strategy in 5 bullet points.
Then generate the full story map.

## Step 12.5 — Review the Story Map Output

Open docs/04_story-map.md and verify:

• Clear epics and logical grouping
• Admissions and CTAs appear in early phases
• FAB implementation is explicitly scheduled
• Booking system appears before secondary pages
• Dependencies are explicit and sensible

## Step 12.6 — Request Corrections (If Needed)

If issues are found, send a follow-up prompt in the same Scrum Master chat:

“Revise docs/04_story-map.md to correct the listed issues.
Do not change the PRD or Architecture.
Do not add new features.
List the sections modified.”

## Step 12.7 — Lock the Story Map

Once approved, treat docs/04_story-map.md as LOCKED.

All development work must follow this sequence.